A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints .A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete (usually in the form of Fibonacci series).

1-Very Easy task

2-Normal task

3-Moderate task

5Difficult task

Storypoint — 5 (1, 2, 3, 5)

Sprint 1

Data Collection (Epic 1)

Collecting Dog Breed Image Dataset (USN1) — 3

Loading and Organizing Dataset (USN2) — 2

Data Preparation (Epic 2)

Handling Missing or Corrupted Images (USN3) — 3

Image Resizing and Normalization (USN4) — 3

Splitting Dataset into Train and Test Sets (USN5) — 3

Total Story Point in Sprint 1 = 3 + 2 + 3 + 3 + 3 = 14

Sprint 2

Model Development (Epic 3)

Importing Pre-trained Model (VGG19/ResNet) (USN6) — 3

Freezing Base Layers (USN7) — 2

Adding Fully Connected Layers (USN8) — 3

Training the Model (USN9) — 5

Application Development (Epic 4)

Developing Flask Application (USN10) — 5

Testing and Deployment (Epic 5)

Testing Model with New Images (USN11) — 3

Total story Point in Sprint 2 = 3 + 2 + 3 + 5 + 5 + 3 = 21

Total Story Points

Sprint 1 = 14

Sprint 2 = 21

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 14 + 21 = 35

Number of Sprints = 2

Velocity = 35 / 2

17.5 (Story Points per Sprint)